Good Evening,

A letter drop is due to be issued to Oval Road tomorrow, which will contain contact number for the site management. I have issued the below schedule earlier today. I will confirm the final times tomorrow with site management – likely it will be 8am to 6pm.

The schedule of activities is displayed in the table below:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Activity | Friday 15th April | Saturday 16th April | Sunday 17th April | Monday 18th April |
| Internal Mechanical and Electrical Work | Cherry Orchard Garden | Cherry Orchard Garden | No Work | No Work |
| Window Fit Out | Cherry Orchard GardenCherry Orchard Road | Cherry Orchard GardenCherry Orchard Road | No Work | Cherry Orchard GardenCherry Orchard Road |
| Dry Lining | Cherry Orchard GardenCherry Orchard Road | No Work | No Work | Cherry Orchard GardenCherry Orchard Road |
| Curtain Wall Fit Out | Cherry Orchard Road | Cherry Orchard Road | No Work | No Work |
|   |   |   |   |   |

Kind regards,

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Barry Ryan**

Sustainability Manager

Sir Robert McAlpine Ltd

[www.srm.com](http://www.srm.com/)

[@WeAreMcAlpine](https://twitter.com/wearemcalpine)     [@WeAreMcAlpine](https://www.instagram.com/wearemcalpine/)     [Sir Robert McAlpine](https://www.linkedin.com/company/sir-robert-mcalpine)